Problem Statement Discussion Summary

1) Problem Statement (3–5 sentences)

The problem this project aims to solve is estimating the local electricity cost of running AI workloads on a user’s own machine, expressed both as total run cost and per-token electricity cost. Developers and students working with local LLMs often lack a quick, console-based way to translate power draw, token throughput, and token counts into understandable cost figures without relying on web pricing or hardware auto-detection. This project will provide a deterministic, input-driven calculator that tokenizes text, derives run time from tokens/sec, converts power to energy (kWh), and reports electricity cost and cost per token using user-supplied parameters. The result is valuable as a repeatable, offline baseline for budgeting and teaching, and it is feasible for a solo developer in 5 weeks with a console UI.

2) Conversation Summary

Major discussion points & how the idea evolved

- Initial idea: “Basic power/cost analyzer for AI tokens” that could approximate cost per token (electricity or dollars) from user parameters; intentionally no hardware auto-detect in MVP.

- Clarifications: Chose C++ console; committed to local electricity model, not API token pricing (web) for MVP; user provides tokens/sec.

- Scope discipline: Tokenizers will start simple (word/subword) with a strategy-friendly design to add more later; output is total electricity cost and per-token electricity cost; file persistence is deferred.

- Acceptance posture: Inputs are free-form (no strict validation ranges); on bad input, the program exits (MVP simplicity).

- Feasibility: Week-by-week plan settled; demo will compare console output to TJ’s measured wall-power samples at home.

Final boundaries of scope

- In scope (MVP)

  - Console-only app in C++

  - User inputs: total system power (W), kWh price (USD/kWh), tokens/sec (tokens/s), and text to tokenize (developer/education both use manual inputs)

  - Tokenization: basic word/subword (strategy-ready)

  - Compute: total tokens → run seconds → kWh → electricity cost (USD) → cost per token (USD/token)

  - Output: total tokens, run seconds, kWh, electricity cost, per-token electricity cost

  - Error handling: any bad input → exit

- Out of scope (MVP)

  - Hardware auto-detection or power telemetry

  - Web/API price estimation (OpenAI per-token pricing)

  - File persistence, reports, or GUI

Users & Use Cases (as stated by the team)

- User Types (team-authored)

  - Developer — wants to see real costs of different inputs in compute and cost for local AI.

  - Education — demonstrate that context length and AI generation have real electricity costs under strict parameters; same flow, illustrative values.

- Key Use Cases & Happy Paths (team-authored language)

  - Developer — Critical use case

    - Enter total system power draw

    - Choose tokenizer

    - Enter kWh price

    - Enter string

    - Calculate Cost

    - Per-token analysis

  - Education — Critical use case

    - Same as Developer, using illustrative (not necessarily exact) values provided by the user at the console.

Clarified terms / assumptions & acceptance criteria

- “Local-only” = no web access and no API token-pricing in MVP.

- Timing model = user provides tokensPerSecond; total tokens are the sum of input tokens and (if provided) output tokens.

- Determinism = fixed equations: tokens → runSeconds → kWh → cost → per-token cost.

- Acceptance criteria (team-aligned, testable at console)

  - Program starts in console and prompts for: totalSystemPowerWatts [W], pricePerKWhUSD [USD/kWh], tokensPerSecond [tokens/s], and an input string (tokenized); output tokens may be provided or derived per tokenizer limits.

  - After Calculate Cost, the console displays: totalTokens, runSeconds, energyKWh, electricityCostUSD, and perTokenElectricityCostUSD (units shown with each value).

  - Bad input (non-numeric for numeric prompts) causes an immediate, clear exit message (no retries required in MVP).

3) Course-Fit Verification (checked by the mentor)

- ☑ Written in C#, Java, or C++ → C++

- ☑ Problem is clear and specific to a user group → Local LLM users (Developer), and Education for demonstration

- ☑ Scope is manageable in 5 weeks for 1 person → Console-only, simple tokenizers, fixed equations, no auto-detect

- ☑ Console UI is feasible → Prompts + printed results; file output deferred

- ☑ OOP principles feasible now; patterns later

  - Encapsulation: CostCalculator owns power/price parameters and math; Tokenizer owns token counting logic.

  - Abstraction / Interfaces: pure-virtual base classes like ITokenizer and ICostCalculator.

  - Inheritance: WordTokenizer, SubwordTokenizer derive from ITokenizer; future calculators derive from ICostCalculator.

  - Polymorphism: main UI holds std::unique_ptr<ITokenizer> / ICostCalculator and invokes via base interfaces.

  - I/O: console read/write of parameters and results (units included).

  - Design patterns (for later milestone): strategy for tokenizers/calculators; others can be added from a second GoF category when required.